## Slide 1
Deliverable 2
User Stories/Acceptance Criteria
Product Backlog
Sprint Backlog
Test Cases

## Slide 2: Business Goal
Our goal is to build a cross platform mobile application that assists incoming college students or school faculties with indoor navigation which will provide elegant, aesthetically pleasing panoramic tour to our university

## Slide 3
Sign Up
User story#1:
Name: Jack
Status: Freshman student @
Pace University
As a freshmen , I want to Sign up in your application to create a profile so that I can use the app for reaching to my destination
Acceptance Criteria
See a sign up page
Click on sign up button
Fill out all the details
Click on submit
Get the verification email and acknowledge
User successfully registered
Redirects to home page to login page

## Slide 4
Log In
User story#2:
Name: Jack
Status: Freshman student @
Pace University
As a registered user , I want to Log In to app to use the app for navigation purpose
Acceptance Criteria
Enter valid username, password
Email should be properly formatted and password should be more than 6 characters and must include atleast 1 special, caps & number
Click on submit
Enters into the homepage of the Class navigator

## Slide 5
Forgot Password
User story#3:
Name: Jack
Status: Freshman student @
Pace University
As a registered user , I want to securely reset my password so that I can change my password if I forgot or misplaced the previous one
Acceptance Criteria
Validate email address
Password request, validate email field (Empty and email format check)
If email exist in database, send password change email to user else show error message “Invalid email address” to user on screen

## Slide 6
Search option
User story#4:
Name: Katy Dough
Status: Visiting Parent @
Pace University
As a visiting parent, I want to be able to search a class within the app so that I can find it easily
Acceptance Criteria
Click on the ”search ” bar
It displays list of available classes/locations
Fill in the “Search” field with the name of existing class/location in the search list
Click the “Apply” button OR press the Enter key on keyboard
It opens “my camera” application

## Slide 7
Destination Reach
User story#5:
Name: Katy Dough
Status: Visiting Parent @
Pace University
As a visiting parent, I want reach my destination more efficiently
Acceptance Criteria
“My Camera” application opens up and little dog appears that guides to respective class/location
Once the the location is reached it disappears after wishing me ”Goodbye”

## Slide 8: Product Backlog
Story Id | Story | Priority | Status
1 | As a new user , I want to sign up for an account so that I can create a profile to access Class navigator | High | Not started
2 | As a registered user , I want to Log In to app to use the app for navigation purpose | High | Not started
3 | As a registered user , I want to securely reset my password so that I can change my password if I forgot or misplaced the previous one | High | Not started
4 | As a visiting parent, I want to be able to search a class within the app so that I can find it easily | Medium | Not started
5 | As a visiting parent, I want reach my destination more efficiently | Medium | Not started

## Slide 9: Sprint Backlog
Sprint | Deliverable
1 | Deliverable 1
2 | User Story 1
3 | User Story 2
4 | User Story 3
5 | User Story 4
6 | User Story 5

## Slide 10: Test Cases

## Slide 11: Class Navigator Deliverable 2 Team 3

## Slide 12
Test Case Id | Test case Name | Test case description | Expected output
1. | User Registration/signup | New Users click on signup to be redirected to signup page | Users get redirected to signup page
2. | Creating Account | User enters account information like name, email, phone number, username and password | Signup complete
3. | Phone number | User enters numbers | Phone number accepted
4. | Phone number | User enters characters | Please enter a valid phone number
5. | Password | User enters a password less than 6 digits | Please enter a password 6 digits or greater
6. | Login | User enters correct username and password | Login successful user gets redirected to his account

## Slide 13
Test Case Id | Test case Name | Test case description | Expected output
7. | Login | User enters incorrect username or password | Login failed please try again
8. | Search | User clicks on the search button to see list of available destinations | User sees lists of available destinations
9. | Selection | User selects his destination from the available list | Selection complete and Camera application opens up
10. | Log out | User selects log out | Successfully logged out redirected to login page

## Slide 14: THANK YOU ANY QUESTIONS ?